## Slide 1: Chapter 7 : Risk Analysis and Management
Assit.prof. Juthawut Chantharamalee
Curriculum of Computer Science
Faculty of Science and Technology, Suan Dusit University

## Slide 2: Software project
1. Vague requirement
2. User not sure of needs
3. Huge number of people
4. Large number of resources
5. Time span
6. Requirement changes

## Slide 3: Core Risks
1. Ambitious time plan
2. Ambiguity in requirement
3. Requirement creep
4. Team turnout
5. Performance variance
Project manager

## Slide 4: Software risk category
1. Project risk
2. Process risk
3. Product risk

## Slide 5: Risk management process
1. Risk identification
2. Risk analysis
3. Risk planning
4. Risk monitoring
5. Risk resolving

## Slide 6: Risk identification
1. Human resource
2. Organizational
3. Human resource
4. Tools
5. Estimation

## Slide 7: Quantification of risk
Risk exposure
RE = Probability * consequence

## Slide 8: Risk analysis
1. Questions
  What is causing the risk
  How much will it affect
  Are the risks dependent
  The probability that it will occur
  Is the exposure acceptable
2. Severity
3. probability

## Slide 9: Risk planning
Avoidance
Protection
Reduction
Research
Reserves
Transfer

## Slide 10
Risk resolving
Risk documentation
Risk management
Risk management

## Slide 11: Levels of risk
1. Disaster management
2. Repair on failure
3. Risk mitigation
4. Prevention
5. Eliminate root cause

## Slide 12: Finance and risk
Risk management poses extra expenses
Do we need this expense
  Medical insurance
  Spend on avoiding or solving

## Slide 13: How much to spend
Risk exposure is considered
Is the risk exposure acceptable
Price versus budget
Which option to chose
  Cost
  Risk

## Slide 14: Risk efficient frontier

## Slide 15: Conclusion
1. Managing risk is important
2. Correct quantification gives correct picture
3. Risk management with over all project view
4. Balance between cost and risk