## Slide 1: Chapter 7 : Risk Analysis and Management
Juthawut Chantharamalee
Curriculum of Computer Science
Faculty of Science and Technology, Suan Dusit University
Email: jchantharamalee@yahoo.com
URL: http://dusithost.dusit.ac.th/~juthawut_cha/home.htm

## Slide 2: Software project
Vague requirement
User not sure of needs
Huge number of people
Large number of resources
Time span
Requirement changes

## Slide 3: Core Risks
Ambitious time plan
Ambiguity in requirement
Requirement creep
Team turnout
Performance variance
Project manager

## Slide 4: Software risk category
Project risk
Process risk
Product risk

## Slide 5: Risk management process
Risk identification
Risk analysis
Risk planning
Risk monitoring
Risk resolving

## Slide 6: Risk identification
Human resource
Organizational
Human resource
Tools
Estimation

## Slide 7: Quantification of risk
Risk exposure
RE = Probability * consequence

## Slide 8: Risk analysis
Questions
  What is causing the risk
  How much will it affect
  Are the risks dependent
  The probability that it will occur
  Is the exposure acceptable
Severity
probability

## Slide 9: Risk planning
Avoidance
Protection
Reduction
Research
Reserves
Transfer

## Slide 10
Risk resolving
Risk documentation
Risk management
Risk management

## Slide 11: Levels of risk
Disaster management
Repair on failure
Risk mitigation
Prevention
Eliminate root cause

## Slide 12: Finance and risk
Risk management poses extra expenses
Do we need this expense
  Medical insurance
  Spend on avoiding or solving

## Slide 13: How much to spend
Risk exposure is considered
Is the risk exposure acceptable
Price versus budget
Which option to chose
  Cost
  Risk

## Slide 14: Risk efficient frontier

## Slide 15: Conclusion
Managing risk is important
Correct quantification gives correct picture
Risk management with over all project view
Balance between cost and risk

## Slide 16: Chapter 7: The End (Any Question?)